Sprint:
A sprint is a fixed time period during which the team works to complete a set of tasks related to developing or improving the Family Expense Management System, such as creating tables, configuring forms, implementing business rules, and generating reports.

Epic:
An epic is a major requirement of the expense management system that cannot be completed in a single sprint and is divided into smaller user stories.

Example Epics:

- Expense Recording System

- Automated Expense Aggregation

- Reporting & Dashboard

- Family Member Management

Story Point:
A story point is a number used to estimate the effort required to complete a user story. It follows the Fibonacci sequence.

1 — Very easy task (e.g., creating a simple field)
2 — Normal task (e.g., form configuration)
3 — Moderate task (e.g., table creation with relationships)
5 — Difficult task (e.g., business rule automation)

Story Points Used: 1, 2, 3, 5

✅ Sprint 1

Requirements & Data Setup (Epic 1)

• Requirement Gathering (USN1) — 2
• Identifying Expense Categories (Food, Bills, Travel, etc.) (USN2) — 1

System Design & Database Preparation (Epic 2)

• Creating Family Expenses Table (USN3) — 3
• Creating Daily Expenses Table (USN4) — 3
• Creating Fields (Date, Amount, Member Name, Details) (USN5) — 3

Total Story Points in Sprint 1
= 2 + 1 + 3 + 3 + 3 = 12

✅ Sprint 2

UI & Expense Management Development (Epic 3)

• Configuring Expense Entry Forms (USN6) — 2
• Linking Daily Expenses to Family Expenses (Relationship Setup) (USN7) — 2
• Making Mandatory & Read-Only Fields (USN8) — 2

Automation & Reporting (Epic 4)

• Developing Business Rules for Automatic Calculation (USN9) — 5

Final Integration & Dashboard (Epic 5)

• Generating Reports & Summary Views (USN10) — 5

Total Story Points in Sprint 2
= 2 + 2 + 2 + 5 + 5 = 16

✅ Total Story Points Summary

• Sprint 1: 12
• Sprint 2: 16

Total Story Points Completed = 12 + 16 = 28

✅ Velocity Calculation

Velocity = Total Story Points / Number of Sprints
= 28 / 2
= 14 Story Points per Sprint

👉 Your team’s velocity is approximately 14 Story Points per Sprint